MEETING SUMMARY: Draft as of 9.12.17

Mountain Housing Council

Tiger Team 1: Local Public Agency Land Inventory Mapping

9.8.2017 |3-5pm  | Meeting #2

TDPUD

Goals of Map Tiger Team:

- Create Regional Map of Lands Owned by Local Public Agencies (by 9.15)

- Create a map of potential site for local, affordable housing (by Oct 2017)

Meeting #2 Attendees:

Jeff Loux, Town of Truckee

Jennifer Merchant, Placer County

Supervisor Jennifer Montgomery, Placer County

Jerusha Hall, Northstar/Vail Resorts

Supervisor Richard Anderson, Nevada County

Facilitation:

Seana Doherty, Freshtracks, Lead Facilitator

Jennifer Pizzi, Freshtracks, Associate, Meeting Recorder

Topics in this Summary

- Review of Draft Regional Map of Parcels Owned by Local Public Agencies (Map 1)

- Creation of Map 2: Potential Sites for Local, Affordable Housing

- Map posting

- Next Steps

Meeting Summary

Review of Map 1:

Draft Regional Map of Parcels Owned by Local Public Agencies

The team reviewed the first draft of the Regional Map of Parcels Owned by Local Agencies. Below is a table describing suggestions to the existing draft and subsequent creation of additional maps

| Map | Description, Next Steps | Comments, Notes | Due |
| --- | --- | --- | --- |
| MAP 1 |  |  |  |
| Map 1 | Draft Regional Map of Parcels Owned by Local Public Agencies | -Remove State + Federal Lands -Add Missing Agencies: - Alpine Springs Water District - Squaw Valley Public Service District - Northstar Community Services District Placer County Water District | 9.13.17 |
| Map 1A | Zoom in on Truckee Area parcels |  | 9.13.17 |
| Map 1B | Zoom in on Tahoe Area parcels |  | 9.13.17 |
| Map 1C | State + Federal Lands Sub-Map | Conversations with USFS + Cal Trans for potential use | TBD—hold for later |
| Next Steps |  |  |  |
| Agency Outreach | Create individual agency maps, number each parcel, include table for notes on each parcel | Team to outreach to each agency: Table to include each parcel listed with the option “conceivable, unavailable + why”. Completed tables to be sent to Drew Jack | Start 9.18.17 thru Oct |
| Map 2 |  |  |  |
| Map 2 | Potential Sites for Local Housing | Create after receiving agency feedback. Oct TT: finalizing criteria, and potential ranking system | Oct. 2017 TT meeting |

Agency Outreach

Each local agency will be receiving a map of agency specific parcels. In order to clearly communicate the intention of creating such a map, Tiger Team 1 members will be reaching-out to have one-on-one conversations with each agency to introduce and explain the Mountain Housing Council (if don’t already know about it), income and targets and the purpose of the Local Public Agency Land Inventory Map. The purpose of the map is to identify publicly owned parcels that could be suitable for affordable local housing.

Posting of Maps

The group discussed how the maps would be shared. Because outreach needs to occur to various agencies and vetting of sites for possible housing needs to occur, the group decided to wait to post the maps on the MHC website until after the October meeting.

Summary of who is calling whom

| Tiger Team Member | Agency Conversation |
| --- | --- |
| Supervisor Jennifer Montgomery | Placer County Donner Summit Public Utility District Tahoe City Public Utility District North Tahoe Public Utility District North Tahoe Fire Protection District Tahoe City Cemetery District Sierra Lakes County Water District Talmont Resort IMP District |
| Jennifer Merchant | Alpine Springs Water District Squaw Valley Public Service District Squaw Valley CO Water District Placer County Water District Tahoe Truckee Unified School District |
| Supervisor Richard Anderson | Nevada County Truckee Fire Protection District Truckee Meadows Water Authority Truckee Cemetery District |
| Seana Doherty | Tahoe-Truckee Sanitation District Truckee Sanitary District/Old Greenwood LLC Truckee Tahoe Airport District Truckee Donner PUD Truckee Donner Recreation + Park District Sierra Joint Community College District |
| Jeff Loux | Town of Truckee |
| Jerusha Hall | Northstar Community Services District Tahoe Forest Hospital District |

Next Steps

-Update Map 1 (Drew)

-Feedback from Council at Sept 15th meeting

-Create individual maps + table (Drew)

-Create outreach talking points (Seana)

-Outreach to agencies (Team)

-Update map per outcome of outreach (Drew)

-Review Map 2 (Team, Oct)